# BUSINESS REQUIREMENTS DOCUMENT (BRD)

Project Name: Digital Credit Application Process Redesign
Version: 1.0
Document Status: Draft
Prepared By: Eren Akkuş
Date: 07.03.2026

## 1. Executive Summary

This project aims to redesign the existing manual credit application process and transform it into an end-to-end digital workflow accessible via mobile and web banking channels. The objective is to reduce approval time, minimize customer drop-off, improve risk evaluation speed, and eliminate inter-departmental bottlenecks through system integrations and a decision-engine-based approval structure.

## 2. Problem Statement

The current credit application process relies heavily on manual controls and fragmented communication between internal units. This results in delayed approvals, high abandonment rates, and operational inefficiencies.

Key issues identified include:

- Physical document dependency causing an average delay of 3 business days

- Approximately 45% customer drop-off during application completion

- Lack of real-time integration between risk, allocation, and customer service units

- Manual assessment burden for medium-risk applications

## 3. Current State (AS-IS)

The current process begins with customer application entry, followed by manual identity verification, separate credit checks, and document collection. Applications often require multiple back-and-forth interactions between customer-facing and risk-related teams. Approval or rejection is delayed due to fragmented internal workflows and document-based controls.

## 4. Target State (TO-BE)

The redesigned process introduces:

- Instant identity validation through MERNIS

- Automated KKB and internal risk scoring

- Decision engine for automatic approval, rejection, or manual routing

- Digital contract confirmation through e-Government / OTP

- Automatic transfer of approved credit amount to customer account

## 5. Scope

### 5.1 In Scope

- Digital application intake

- OTP-based applicant verification

- MERNIS identity verification

- KKB and internal risk scoring integration

- Decision engine logic

- Manual review queue for allocation specialists

- Digital contract approval

- SMS / Push notification updates

- Loan disbursement to demand deposit account

### 5.2 Out of Scope

- Branch-based physical application flow

- Corporate/commercial loan products

- Advanced fraud detection engine

- Third-party CRM redesign

## 6. Functional Requirements

FR-01: The system shall validate the applicant’s Turkish ID number synchronously via MERNIS.
FR-02: The system shall require OTP verification of the customer’s mobile number during the application process.
FR-03: The system shall generate an installment/payment plan dynamically based on selected amount and maturity.
FR-04: The decision engine shall query KKB score via API during application submission.
FR-05: The decision engine shall execute internal bank risk rules in addition to KKB results.
FR-06: Applications with score >= 1300 and amount <= 100,000 TRY shall be automatically approved.
FR-07: Applications with score between 1000–1299 or amount > 100,000 TRY shall be routed to the allocation work queue.
FR-08: Applications with score < 1000 shall be automatically rejected.
FR-09: Approved customers shall be able to digitally sign the loan contract via OTP or e-Government integration.
FR-10: The system shall log rejection reasons into the database.
FR-11: The system shall send status change notifications to customers via SMS or Push.
FR-12: Upon contract confirmation, the approved loan amount shall be transferred asynchronously to the customer’s demand deposit account.

## 7. Non-Functional Requirements

- Average API response time shall be below 3 seconds under normal load

- Customer-facing screens shall remain responsive during risk query processing

- All critical actions shall be audit logged

- OTP codes shall expire after 180 seconds

- Role-based access control shall apply for manual review screens

## 8. Business Benefits

- Reduction in approval time from days to minutes

- Lower customer drop-off during application completion

- Reduced manual workload for allocation teams

- Improved visibility and consistency in risk-based decision-making

- Better customer experience through digital completion

## 9. Assumptions & Dependencies

- MERNIS integration is available and stable

- KKB API service is accessible in real time

- Internal risk scoring rules are defined by the bank

- SMS provider is integrated with the notification layer

- e-Government or OTP-based legal approval process is supported

## 10. Success Metrics

- Approval turnaround time reduced by at least 70%

- Application abandonment rate reduced below 25%

- Manual review volume reduced through decision engine automation

- Customer satisfaction increase in loan onboarding journey